## Slide 1: PM 2.5 Mapper
Team 1
Tianqi Zheng
Xiajie Zhang
Ruofan Lyu
Zihan Zhang

## Slide 2: Goals of the project
Based on the PM 2.5 data from 2010 - 2016, parse and make a prediction of the PM concentration of a certain point in 2017, per month.
With the parsed data we would use Ploty as our tool to draw a map, with the concentration of each point.

## Slide 3: Use cases to be satisfied for hypothetical customers
Ingest PM 2.5 data from given files.
Give prediction for customers.
Show the result in a graph, likely would be a map.

## Slide 4: Methodology
Data parse: using Spark to do some pre-process for the data, delete missing record, out form record, etc. and extract the data we need.
Data analysis: ingest the data extracted and find information we need, using MLLib from Spark to make a prediction. Store these data in dataset.
Draw graph: draw a graph based on the dataset, with longitude and latitude, and concentration of PM 2.5 using Ploty

## Slide 5: Data sources, enumerating the magnitude of the data that you will process
http://aqsdr1.epa.gov/aqsweb/aqstmp/airdata/download_files.html#Daily
Up to 277.2 MB data from 2010 - 2016

## Slide 6: Milestones/sprints
3.14 ~ 3.22: Source data analyse and decided information needed
3.23 ~ 4.1: Parsing data using Spark and Scala, form dataset, machine learning with prediction
4.2 ~ 4.7: Draw graph with dataset and reactive part
4.8 ~ 4.14: Test

## Slide 7: What will you program in Scala and where will your code repository be
Functional Programming Language Scala ( ingest, form dataset )
Spark ( parsing )
Machine learning ( MLLib )
Draw graph ( Ploty in Scala )

## Slide 8: Acceptance criteria
Successfully parse all data and form the dataset, draw the graph ( as a map )
With missing data up to 2 months out of 12 months per year, machine learning could successfully make the prediction.

## Slide 9: Thank You!
Q & A